Here is the complete, standalone Master Plan Document. It integrates the TDD methodology, 30-minute micro-sprint execution structure, file layout, and explicit agent directives into a single document ready to hand off to your AI agent.

# 🤖 MASTER PLAN DOCUMENT: Multi-Tenant System Implementation

Target Repository: [https://github.com/vamsicharanadari/multi-tenant-system](https://github.com/vamsicharanadari/multi-tenant-system)

Tech Stack: FastAPI (Python), React (TypeScript), PostgreSQL (Async SQLAlchemy 2.0 + Alembic), Redis, Docker

Core Methodology: STRICT TEST-DRIVEN DEVELOPMENT (TDD)

Target Completion Window: ~30 Minutes (AI Agent Autonomous Sprint)

## 1. System Topology & Architecture

+---------------------------------+
                                  |       React Frontend (SPA)      |
                                  | - Dynamic White-Label Engine    |
                                  | - Feature Gate Components       |
                                  +---------------------------------+
                                                  |
                                                  | HTTP / REST API
                                                  v
                                  +---------------------------------+
                                  |         FastAPI Backend         |
                                  | - Tenant Resolution Middleware  |
                                  | - Dynamic Engine Pool Factory   |
                                  | - Feature Flag Dependency Engine|
                                  +---------------------------------+
                                                  |
                         +------------------------+------------------------+
                         |                                                 |
                         v                                                 v
        +----------------------------------+             +----------------------------------+
        |        Control Plane DB          |             |        Tenant DB (Isolated)     |
        | - Tenant Registry & Connection   |             | - Isolated User Accounts         |
        |   URIs (Encrypted)               |             | - RBAC (Admin, Member, Viewer)   |
        | - Global Feature Flags & Plans   |             | - Domain Business Tables         |
        | - Super Admin Credentials        |             |                                  |
        +----------------------------------+             +----------------------------------+

## 2. Mandatory TDD Development Cycle

Every feature block MUST follow the Red-Green-Refactor workflow:

┌────────────────────────────────────────────────────────┐
│                   1. RED PHASE                         │
│  Write test specification in `backend/tests/`         │
│  Run `pytest` -> CONFIRM TEST FAILS                    │
└──────────────────────────┬─────────────────────────────┘
                           │
                           ▼
┌────────────────────────────────────────────────────────┐
│                  2. GREEN PHASE                        │
│  Write MINIMAL production code to pass the test        │
│  Run `pytest` -> CONFIRM TEST PASSES                   │
└──────────────────────────┬─────────────────────────────┘
                           │
                           ▼
┌────────────────────────────────────────────────────────┐
│                 3. REFACTOR PHASE                      │
│  Clean up code, enforce typing, maintain passing state │
│  Run `pytest` -> CONFIRM TEST STILL PASSES             │
└────────────────────────────────────────────────────────┘

## 3. 30-Minute Sprint Schedule

| Time Window | Sprint Task | TDD Deliverable |
| --- | --- | --- |
| 00:00 - 05:00 | Block 1: Scaffolding & Docker Stack | Directories created, docker-compose up running |
| 05:00 - 12:00 | Block 2: Auth & Tenant Session Routing | test_auth_and_context.py (Red $\rightarrow$ Green) |
| 12:00 - 18:00 | Block 3: Multi-Tenant Data Isolation | test_tenant_isolation.py (Red $\rightarrow$ Green) |
| 18:00 - 24:00 | Block 4: Provisioning, Impersonation & Gating | test_provisioning_and_gating.py (Red $\rightarrow$ Green) |
| 24:00 - 30:00 | Block 5: React Theme Engine & Full Verification | Theme Provider + 100% Passing pytest suite |

## 4. Execution Directives for AI Agent

### BLOCK 1: Infrastructure & Repository Scaffolding (00:00 - 05:00)

- Scaffold file layout:
├── backend/
│   ├── app/
│   │   ├── api/
│   │   ├── core/
│   │   ├── middleware/
│   │   ├── models/
│   │   └── services/
│   └── tests/
├── frontend/
│   └── src/
│       ├── components/
│       ├── context/
│       └── pages/
└── docker-compose.yml

- Configure docker-compose.yml:

  - control_db: Postgres 16 on port 5432 (control_plane DB, user admin, password secret).

  - redis: Redis 7 on port 6379.

  - backend: FastAPI app service on port 8000.

  - frontend: React app service on port 3000.

- Boot infrastructure: docker-compose up -d control_db redis

### BLOCK 2: Auth & Dynamic Tenant Session Routing (05:00 - 12:00)

#### Step 2.1 — Red Phase: Write Failing Tests

Create backend/tests/test_auth_and_context.py:

- test_create_and_decode_jwt(): Assert claims include sub, tenant_id, role, and is_super_admin.

- test_tenant_routing_middleware(): Send request with valid JWT header $\rightarrow$ verify request.state.db binds to the target tenant session.

- Run command: cd backend && pytest tests/test_auth_and_context.py $\rightarrow$ Assert failure (RED).

#### Step 2.2 — Green Phase: Implement Minimal Production Code

- Write backend/app/core/security.py (JWT encoding/decoding).

- Write backend/app/models/control.py (Tenant, SuperAdmin, PlanFeature models).

- Write backend/app/core/tenancy.py (TenantEngineManager caching AsyncEngine pools by tenant_id).

- Write backend/app/middleware/tenant.py (Middleware parsing JWTs and injecting tenant AsyncSession).

- Run command: cd backend && pytest tests/test_auth_and_context.py $\rightarrow$ Assert pass (GREEN).

### BLOCK 3: Multi-Tenant Data Isolation (12:00 - 18:00)

#### Step 3.1 — Red Phase: Write Failing Tests

Create backend/tests/test_tenant_isolation.py:

- test_tenant_a_data_isolated_from_tenant_b(): Query database as Tenant A $\rightarrow$ verify zero visibility into Tenant B records.

- test_cross_tenant_lookup_denied(): Request Tenant B resource ID with Tenant A JWT $\rightarrow$ assert HTTP 403 or 404.

- Run command: cd backend && pytest tests/test_tenant_isolation.py $\rightarrow$ Assert failure (RED).

#### Step 3.2 — Green Phase: Implement Minimal Production Code

- Write tenant database base schemas in backend/app/models/tenant.py (User model scoped to tenant DBs).

- Configure dynamic session context resolution in API dependency wrappers (get_tenant_db).

- Run command: cd backend && pytest tests/test_tenant_isolation.py $\rightarrow$ Assert pass (GREEN).

### BLOCK 4: Provisioning, Impersonation & Feature Gating (18:00 - 24:00)

#### Step 4.1 — Red Phase: Write Failing Tests

Create backend/tests/test_provisioning_and_gating.py:

- test_super_admin_provision_tenant_creates_database(): Call POST /api/v1/super-admin/tenants $\rightarrow$ assert database tenant_<id> is created and migrated.

- test_impersonation_generates_audited_jwt(): Call POST /api/v1/super-admin/impersonate $\rightarrow$ verify impersonated_by claim in output token.

- test_feature_gate_dependency(): Request endpoint guarded by require_feature("advanced_analytics") $\rightarrow$ assert HTTP 200 for Pro plan, HTTP 403 for Basic plan.

- Run command: cd backend && pytest tests/test_provisioning_and_gating.py $\rightarrow$ Assert failure (RED).

#### Step 4.2 — Green Phase: Implement Minimal Production Code

- Write backend/app/api/provisioning.py (CREATE DATABASE tenant_<id>, run DDL, seed Tenant Admin).

- Write backend/app/api/impersonation.py (Audit logging + impersonation JWT generation).

- Write backend/app/api/dependencies.py (require_feature dependency guard checking plan capabilities).

- Run command: cd backend && pytest tests/test_provisioning_and_gating.py $\rightarrow$ Assert pass (GREEN).

### BLOCK 5: Frontend Theme Engine & Verification Pass (24:00 - 30:00)

- Frontend Theme Provider (frontend/src/context/ThemeProvider.tsx):

  - Fetch branding config on load (GET /api/v1/tenant/config).

  - Update CSS root variables dynamically:
TypeScript
document.documentElement.style.setProperty('--color-primary', config.primary_color);
document.documentElement.style.setProperty('--color-secondary', config.secondary_color);

- Frontend Feature Gate (frontend/src/components/FeatureGate.tsx):

  - React component checking active plan flags and rendering an upgrade fallback banner when disabled.

- Full Suite Verification:
Bash
cd backend && pytest tests/ -v

Confirm a 100% test pass rate across all TDD test suites.